Milestone 2 Scrum Report

All students are expected to attend the scrum meetings and to participate. Failure to do so will result in greatly reduced grades.

GROUP: _____________5_______________________

Members Present:

| 1.Hasti Haghpanah | 4.Soniya Jekajeevan |
| --- | --- |
| 2.Adam Samuel | 5. |
| 3.Aliza Asher | 6. |

## Milestone 2 Tasks

Some of the software for the project has already been written for you and is available on Blackboard. You must use this in your project and every team should add it to the source code for their repository. Anything in the main function is simply for demonstration purposes and can be replaced. The software you are being given has not been tested and you will need to test it.

You need to study the problem and the code provided for you and then:

- Add any new data structures you will require This will require a thorough analysis of the problem and the existing software. This should be done by creating a new header file in the directory where the rest of the source code has been placed. You do not want to go back and modify it later if you can avoid it as it will slow the project.

- Create a test plan for the project by replacing the text in the supplied test plan template with your test plan.

Deliverables due 4 days after your lab day:

- An analysis of the problem (no written artifacts produced).

- A series of data structures created as header files and stored in the repository.

- A test plan stored in the repository.

- Completed scrum report including reflection questions answered.

Note: Your professor will only grade the master or main branch, unless you indicate otherwise.

Rubric

| Individual | Group participation (includes GitHub commits and Jira usage) | 80% |
| --- | --- | --- |
|  | Teamwork | 20% |
| Group | Data structures (complete, correct, and well-designed, updated in the project, and added to the repository) | 25% |
|  | Test plan (complete, well-written) | 20% |
|  | Git usage (used properly with good structure) | 15% |
|  | Jira usage (creates issues, tracks progress) | 25% |
|  | Scrum report & reflections | 15% |
| Deadline | 20% deduction for each day you are late |  |

Scrum Report

Summary of Tasks Completed or Delayed in the last week:

Here you can list all the tasks completed in the last week along with any tasks which could not be completed with a reason why they could not be completed.

| Member | Tasks Completed | Tasks Delayed/Blocked |
| --- | --- | --- |
| Adam Samuel | Implemented the code and build some data structures and helped with test plan. | none |
| Hasti Haghpanah | Helped with scrum report | none |
| Aliza Asher | Completed Scrum report reflection question and test plan | none |

For every task delayed or blocked, describe the reason for the delay or block, how it impacts the project and the proposed solution or workaround.

| Delayed or Blocked Task |  |
| --- | --- |
| Reason for delay or block |  |
| Impact on Project |  |
| Solution or work-around |  |
| Delayed or Blocked Task |  |
| Reason for delay or block |  |
| Impact on Project |  |
| Solution or work-around |  |

Summary of Meeting:

A summary of the main points discussed in the meeting and the outcomes of the discussions.

| Topic | Discussion Summary | Outcome |
| --- | --- | --- |
| Group Contract | The team worked together to complete the group contract and define responsibilities for each member | All members agreed on their roles and responsibilities |
| Team Roles | Each member selected a role and agreed on their tasks for the project | Clear distribution of tasks |
| Project Requirements | Team reviewed the project description and analyzed existing code | Clear understanding of requirements |
| Data Structures | Discussed what structures are needed | Decided to create new header files |
| Testing | Discussed testing strategy | Planned to create a test plan |

Summary of Decisions Made:

This will include major architecture and design decisions, testing decisions, prioritization of tasks, dealing with problems encountered and other major outcomes from the meeting.

| Decision | Rationale |
| --- | --- |
| Decided on the main data structure for train cars | This helps organize the train cars and other information like car type and weight |
| Planned to create a test plan for the system | The test plan helps define how the system will be tested and ensures all important features and safety rules are verified. |
| Assigned tasks among team members | Dividing tasks helps the team work more efficiently and ensures progress on different parts of the project. |

Tasks Attempted During Meeting:

Each member is assumed to participate in the scrum meeting and contribute to the completion of the scrum report and reflections. Since the scrum meeting will not take more than 20-30 minutes, there is lots of time left to undertake some of the actual work tasks. In the table below, each member should list what they did to complete the scrum report, the reflections, and 1-4 other tasks they completed during the class period. If a task cannot be completed, the student should indicate why this was not possible.

| Member | Task Attempted |  |  | Time Spent | Complete? |
| --- | --- | --- | --- | --- | --- |
| Hasti Haghpanah | Worked on scrum report |  |  | 15 min | yes |
| Adam Samuel | Worked on data structure and code |  |  | 1 hr 30min | yes |
| Aliza Asher | Worked on scrum report and test plan |  |  | 1 hr 20 min | yes |

Scrum Tasks Selected for Next Week:

The tasks each member has selected to pursue for this class or the next week.

| Group Member | Task Description |
| --- | --- |
| Adam Samuel | Function specifications and Blackbox test code |
| Aliza Asher | Scrum report and Visual studio solution |
| Hasti Haghpanah | Blackbox test document and RTM |

Major Outcomes of Meeting:

This is where you should highlight the major accomplishments of the class.

| Outcome | Impact on Project |
| --- | --- |
| Finalized the data structure for train yard and management system | Helped the team clearly understand how train cars will be stored and managed in the program |
| Completed planning for test plan | Provided a clear testing strategy for verifying system requirements and safety rules. |
| Discussed system requirements | Ensured all team members understood rules such as engine placement, weight limits, and adjacency restrictions. |

Things That Went Well in This Meeting:

Here you can highlight things which worked well. This indicates that the way you worked on these items is working and should be continued.

| Topic/Work Item | Reason for Success |
| --- | --- |
| Team collaboration | Members communicated effectively |
| Task division | Work was distributed fairly |
| Test plan discussion | The team successfully agreed on a testing strategy and documented it properly |

Things That Did NOT Go Well in This Meeting:

This is where you can list things which did not go well in the class. You should analyze why this happened and suggest how you can improve it next time. This will lead to the goal of continuous process improvement.

| Topic/Work Item | Reason for Problem and How to do Better |
| --- | --- |
| none | none |

Reflection Questions:

Answer the following questions using your own words. Make sure that each answer comprises a minimum of 100 words.

- In this milestone you were asked to design the data structure for the project. Print the data structure below then explain each item.

Answer: In this milestone, we designed the main data structure for the Train Yard Management System. The structure represents each train car and stores information such as the type of car (engine, food, wood, or oil), the weight of the car, and links to other cars in the train. The car type helps the system identify the role of each car and apply rules like keeping engines at the front. The weight value is important for calculating the total train weight and checking the pulling capacity. We also used pointers to connect the cars, which makes it easier to add or remove cars from the train. This structure helps the program manage the train safely and efficiently.

- How did analyzing the project requirements and design before starting the coding process help you identify potential challenges or define a clear development strategy?

Answer: Analyzing the project requirements before coding helped our team understand how the system should work. We reviewed the rules carefully, such as the engine placement rule, weight limits, and the restriction that wood and oil cars cannot be next to each other. By understanding these constraints early, we were able to plan the structure of the program and the functions we needed to implement. This helped us identify possible challenges, like calculating the pulling capacity correctly or preventing unsafe train configurations. Because we spent time planning first, it made the coding process more organized and reduced the chances of making major mistakes later.

- How did creating a test plan help you ensure comprehensive test coverage for the project? Reflect on how defining objectives, scope, and test cases in advance influenced the effectiveness and efficiency of your testing process.
Answer: Creating a test plan helped our team organize how we would test the system. It allowed us to clearly define what parts of the program needed to be tested, such as adding and removing train cars, checking weight limits, and verifying safety rules. By planning the test cases in advance, we could make sure that all important features of the system were covered. The test plan also helped us test the program more systematically instead of randomly trying different inputs. Overall, having a clear testing strategy made the process more efficient and helped us identify potential issues earlier in development.