# Milestone 6 Scrum Report

All students are expected to attend the scrum meetings and to participate. Failure to do so will result in greatly reduced grades.

GROUP: _______5_____________________________

Members Present:

| 1.Aliza Asher | 4. Bhaavanaroobhi Ahilarupan |
| --- | --- |
| 2.Arfa Riaz |  |
| 3.Adam samuel |  |

## Milestone 6 Tasks

This is the final milestone where you will run the acceptance tests and fix any remaining bugs found. In addition, you will produce a testing report which lists all the tests conducted, the results and whether the bugs were fixed, and the final test passed. You will also review the test matrix to ensure every test has been performed and passed. You can change the colour of the test in the matrix to show it was run and passed. At the end, all tests in the matrix should have been passed.

Deliverables due 4 days after your lab day:

- Final testing report listing tests conducted, bugs fixed, and the final tests passed.

- Execute acceptance tests (results in Jira), and debug.

- Updated requirements traceability matrix in the repository, ensuring it shows both passed (green) and failed (red) tests.

- Completed scrum report including reflection questions answered.

Note: Your professor will only grade the master or main branch, unless you indicate otherwise.

Rubric:

| Individual | Group participation (includes GitHub commits and Jira usage) | 80% |
| --- | --- | --- |
|  | Teamwork | 20% |
| Group | Complete solution code running and executing successfully | 15% |
|  | Test cases code (performed, results recorded, issues created) | 10% |
|  | Updated requirements traceability matrix | 10% |
|  | Final test report | 25% |
|  | Debugging (bugs fixed, documented, Jira updated) | 5% |
|  | Git usage (used properly with good structure) | 5% |
|  | Jira usage (creates issues, tracks progress) | 15% |
|  | Scrum report & reflections | 15% |
| Deadline | 20% deduction for each day you are late |  |

Scrum Report

Summary of Tasks Completed or Delayed in the last week:

Here you can list all of the tasks completed in the last week along with any tasks which could not be completed with a reason why they could not be completed.

| Member | Tasks Completed | Tasks Delayed/Blocked |
| --- | --- | --- |
| ALIZA | Scrum report/ debugging | none |
| Arfa | Test report | none |
| Adam | Acceptance test verification.finalised code | none |
| Roobhi | Final rtm. debugging | none |

For every task delayed or blocked, describe the reason for the delay or block, how it impacts the project and the proposed solution or workaround.

| Delayed or Blocked Task |  |
| --- | --- |
| Reason for delay or block |  |
| Impact on Project |  |
| Solution or work-around |  |
| Delayed or Blocked Task |  |
| Reason for delay or block |  |
| Impact on Project |  |
| Solution or work-around |  |

Summary of Meeting:

A summary of the main points discusses in the meeting and the outcomes of the discussions.

| Topic | Discussion Summary | Outcome |
| --- | --- | --- |
| Acceptance testing | Checked which tests were left | All tests completed |
| Traceability matrix | Matched requirements with tests | Matrix updated fully |
| Project closure | Checked readiness | Ready for submission |

Summary of Decisions Made:

This will include major architecture and design decisions, testing decisions, prioritization of tasks, dealing with problems encountered and other major outcomes from the meeting.

| Decision | Rationale |
| --- | --- |
| Focusing on test cases | They decide if project meets requirements |
| Submit stable code | Avoids last minute issues |
| Retest after every fix | Avoids breaking working features |

Tasks Attempted During Meeting:

Each member is assumed to participate in the scrum meeting and contribute to the completion of the scrum report and reflections. Since the scrum meeting will not take more than 20-30 minutes, there is lots of time left to undertake some of the actual work tasks. In the table below, each member should list what they did to complete the scrum report, the reflections, and 1-4 other tasks they completed during the class period. If a task could not be completed, the student should indicate why this was not possible.

| Member | Task Attempted | Time Spent | Complete? |
| --- | --- | --- | --- |
| Aliza Asher | Scrum Report | 1hr | Yes |
| Arfa Riaz | Final Test Report | 1.5hr | Yes |
| Bhaavanaroobhi A | Final RTM Final Debugging and Resolution | 2 hrs | yes |
| Adam | Finalized solution code.Added helper function for quality of life change. Acceptance test execution/verification. | 2.5 hour | yes |

Scrum Tasks Selected for Next Week:

The tasks each member has selected to pursue for this class or the next week.

| Group Member | Task Description |
| --- | --- |
| None | none |

Major Outcomes of Meeting:

This is where you should highlight the major accomplishments of the class.

| Outcome | Impact on Project |
| --- | --- |
| All acceptance tests done | Confirms requirements met |
| Bugs fixed | System is stable |
| Matrix updated | Shows all testing completed |
| Submission ready | No last-minute stres |

Things That Went Well in This Meeting:

Here you can highlight things which worked well. This indicates that the way you worked on these items is working and should be continued.

| Topic/Work Item | Reason for Success |
| --- | --- |
| Teamwork | Our group was always ready to help eachother |
| Testing process | Followed properly step by step |
| jira | Helped track progress easily |

Things That Did NOT go Well in This Meeting:

This is where you can list things which did not go well in the class. You should analyze why this happened and suggest how you can improve it next time. This will lead to the goal of continuous process improvement.

| Topic/Work Item | Reason for Problem and How to do Better |
| --- | --- |
| Late bug fixes | Caused rushed testing → start earlier next time |
| Requirement confusion | Some unclear expectations → clarify earlier |

Reflections:

Answer the following questions using your own words. Make sure that each answer comprises a minimum of 100 words.

- How did creating the Quality Assurance report help you summarize and communicate the overall testing outcomes? Reflect on how this document supports decision-making at the project closure stage.

ANswer: Creating the QA report really helped us see everything in one place. Instead of checking different files or Jira issues separately, we had a clear summary of all the tests, results, and bug fixes. It made it much easier to understand whether the project was actually ready or not. For me, it also helped in communicating with the team because everyone could quickly see what was done and what was still pending. At the final stage, this report is very important because it supports decisions with actual data. It shows if the system is working properly and if we can confidently submit it. Overall, it made our work look more organized and professional.

- How did updating the traceability matrix ensure that all project requirements were adequately tested? Reflect on the role of the matrix in maintaining accountability and completeness in the testing process.


Answer:Updating the traceability matrix made sure that we didn’t miss any requirement. Every feature was linked to a test, so we could clearly see what was tested and what was not. This helped us stay organized and avoid skipping anything important. It also created accountability because we could not just assume something was working — we had to prove it with a test result. During the final stage, the matrix gave us confidence that everything was covered. It also made it easier to explain our testing process because everything was clearly mapped. Overall, it helped ensure completeness and made our testing more structured instead of random.

- How did the process of preparing the project closure report help you evaluate the overall success of the project? Reflect on how documenting achievements, challenges, and unresolved issues can guide future projects.


Answer:Working on the project closure report helped me understand how the whole project went, not just the final result. It made me think about what we did well and what could have been better. Writing down achievements, like completed features and passed tests, showed how much progress we made. At the same time, noting challenges like bugs or delays gave a more honest view of the project. This is helpful because it teaches us what to improve next time. The report is not just about finishing the project, but also about learning from it. It helps in planning better for future projects and avoiding the same mistakes again.

- During the project closure process, what lessons did you identify that could improve future software testing efforts? Reflect on how evaluating the testing and development cycle contributes to continuous improvement.

Answer: One big lesson I learned is that testing should not be left until the end. If we test continuously, we can catch bugs earlier and avoid stress later. Another lesson is the importance of communication, especially when multiple people are working on the same files. Poor communication can lead to issues like merge conflicts. I also realized that keeping tools like Jira and the traceability matrix updated throughout the project saves a lot of time at the end. Reflecting on the whole process helped me understand where we struggled and how we can improve. This kind of evaluation is important because it helps us grow and do better in future projects.